## Slide 1: <Agency> TechStat <Investment NAME> <Date> Presented By <CIO NAME>, <Agency>
Agency Seal

## Slide 2: Thesis
<Plain language thesis>
Point 2
Point 1
Point 3
<Insert Dashboard Snapshot>

## Slide 3: Background
Investment to… <Insert plain language investment objective>
2-4 bullets on investment background
Keep background to no more than 2 slides; the following slides are examples.

## Slide 4: Schedule Highlights
Future unknown date
Transition to new system of record
2003
Contract awarded and development begins
May 2008
Transition milestone missed
2007
Rebaseline
2006
Contractor hired to PMO
2008
Bid accepted
March 2008
Misrepresents independent evaluation of investment
October 2008
Transition milestone missed
2009
Transition milestone missed
July 2009
First cure notice given to contractor
November 2009
Contract terminated
June 2010
Corrective action presented
Background slide example

## Slide 5: Funding Profile
 | 2011 (CY) | 2012 (Request) | 2013+
 | Pre | Pre | 
Planning / Acquisition |  |  | 
O&M |  |  | 
FTEs |  |  | 
Total |  |  | 
Point 1
Point 2
Background slide example

## Slide 6: Project Management Challenges
Lack of system and requirements documentation
Governance Issues
  Hiring practices led to potential conflict of interest
  Key officials were unaware of decisions made about contractors performance
Lack of skilled staff in key positions
Weaknesses in internal controls and financial reporting
<Summary of GAO/IG issues (if applicable)>
GAO/IG Report Cover
(if applicable)
Keep challenges to no more than 2 slides; the following slides are examples
Challenge slide example

## Slide 7: Requirements Management Needs Improvement
<…> of requirements will remain incomplete at the end <…>
  It took <…> to complete <…> and only <…> years is budgeted to complete the remaining <…>
Chart: 
| Requirements Delivered | Time Elapsed <…>
Complete | 0.35 | 0.8
Remaining | 0.65 | 0.2
More than half of the requirements remaining
Redacted challenge slide example
Data Source: <…>

## Slide 8: Not Realizing Cost Savings
  Consolidated <…> systems into <…>,
  yet O&M costs increase
Yearly O&M Costs
($ millions)
Chart: 
| 2009 | 2010 | 2011 | 2012 | 2013 | 2014
 | 11.352 | 11.435 | 14.108 | 11.695 | 11.83 | 17.123
  Source: <…>
Redacted challenge slide example
Data Source: <…>

## Slide 9: History of Poor Cost and Schedule Control
Incident Management, Analysis, and Reporting System (IMARS)
Redacted challenge slide example
Data Source: <…>
 | PLANNED |  |  | ACTUAL |  |  | 
Milestone | Start Date | Completion Date | Total Cost | Start Date | Completion Date | Total Cost | Percent Complete

## Slide 10: History of Unmet Performance Targets
Incident Management, Analysis, and Reporting System (IMARS)
Redacted challenge slide example
Data Source: <…>
Fiscal Year | Performance Metric | Baseline | Target | Actual Data | Performance Goal Achieved ? (If no, why not?)

## Slide 11: Current Staff Challenges
Vendor resources overallocated by <…>
Project Team overallocated by <…>
Redacted challenge slide example
Data Source: <…>

## Slide 12: <…> Has Been Rebaselined <…> Times in <…> Months
Chart: Rebaseline History and Cost Growth
| 39995 | 40046 | 40049 | 40078 | 40136
 | 1200 | 1200 | 1200 | 1400 | 1500
Redacted challenge slide example
1st Rebaseline
Impact
<…> month delay
2nd Rebaseline (unreported)
Impact
Rationale
Added replacement of another legacy system due to <…>
Additional $<…>
Rationale
Additional $<…>
<…> month delay
New requirements due to <…>
Data Source: <…>

## Slide 13: Milestones Extend Beyond Original Plan
Over time, milestones have been pushed out further
6 Years
8 Years
10 Years
Chart: Estimated DME Duration by Submission Year
BY 2008 Submission | 2010
BY 2009 Submission | 2012
5 Years
7
Years
Redacted challenge slide example
Data Source: <…>

## Slide 14: Spending Has Been Redirected Toward Acquisition
Between versions submitted in September and March:
  <…> re-categorized from maintenance to acquisition
  <…> in additional acquisition expenses
Is the investment requiring more acquisition than originally planned?
Chart: Spending as Reflected in Two Versions Exhibit 300
| September 2009 | March 2010
Acquisition | 142.809 | 170.906
Maintenance | 46.787 | 32.475
Planning | 4.362 | 4.815
Redacted challenge slide example
Data Source: <…>

## Slide 15: <Agency> Techstat <INVESTMENT NAME>
Agency Seal