## Slide 1: <Agency> TechStat <Investment NAME> <Date> Presented By <CIO NAME>, <Agency>
Agency Seal

## Slide 2: Thesis
<Plain language thesis>
Point 2
Point 1
Point 3
<Insert Dashboard Snapshot>

## Slide 3: Background
2-4 bullets on investment background
Keep background to no more than 2 slides. The following 2 slides are only examples
Background slide example

## Slide 4: Background Timeline
March 2008
Misrepresents independent evaluation of investment
2003
Contract awarded and development begins
May 2008
Transition milestone missed
2007
Rebaseline
2006
Contractor hired to PMO
2008
Bid accepted
October 2008
Transition milestone missed
2009
Transition milestone missed
July 2009
First cure notice given to contractor
November 2009
Contract terminated
June 2010
Corrective action presented
Future unknown date
Transition to new system of record
Background slide example

## Slide 5: Challenges
<Notional, insert challenges>
Lack of system and requirements documentation
Governance Issues
  Hiring practices led to potential conflict of interest
  Key officials were unaware of decisions made about contractors performance
Lack of skilled staff in key positions
Weaknesses in internal controls and financial reporting
<Summary of GAO issues (if applicable)>
<GAO Report Cover>
(if applicable)
Challenge slide example

## Slide 6: New Approach
Before |  | After
<use past tense> Previous approach Previous approach Previous approach |  | <use future tense> New approach New approach New approach
This slide focuses on process-oriented changes to this investment

## Slide 7: Outcomes
Current State |  | Future State
<use past tense> Current problem 1 description Current problem 2 description Current problem 3 description |  | <use future tense> Expected outcome 1 Expected outcome 2 Expected outcome 3
This slide focuses on outcomes (deliverables) that will be achieved as a result of the improved processes from Slide 6

## Slide 8: Funding
 | 2011 (CY) |  | 2012 (Request) |  | 2013+
 | Pre | Post | Pre | Post | 
Planning /Acquisition |  |  |  |  | 
O&M |  |  |  |  | 
FTEs |  |  |  |  | 
Total |  |  |  |  | 
Point 1
Point 2

## Slide 9: Improvement Plan Timeline
Jan. 1, 2011
Release 1.0
Oct. 1, 2010
Action A
Oct. 15, 2010
Action B
Oct. 30, 2010
Action C
Nov. 1, 2010
Action D
Nov. 10, 2010
Action E
Nov. 15, 2010
Action F
Nov. 25, 2010
Action G
Dec. 1, 2010
Action H
Dec. 10, 2010
Action I
Dec. 20, 2010
Action J
Dec. 28, 2010
Action K
Timeline should include deliverables and/or key decision dates --- these should translate well into an action plan and primarily be future dates

## Slide 10: Governance
<ORG Chart, problem escalation structure>
Use this detail slide to highlight the most significant area for improvement outlined in further detail in the corrective action plan (e.g. Governance, Project Management, Requirements, etc)

## Slide 11: <Agency> Techstat <INVESTMENT NAME>
Agency Seal